# AegisLink: Master Project Document

Description: A Security-Focused URL Interception and Evaluation System for Android

Project Team: Group 1 (Guide: Ms. Athira, Institution: MITT)

Version: 1.0 (Alpha - Revised Scope)

## PART 1: Software Implementation Plan (SIP)

### 1. Executive Summary

AegisLink is a system-level Android application designed to protect users from malicious URLs by intercepting, analyzing, and sanitizing links before they open in a web browser. The Alpha release focuses on deterministic, reliable security mechanisms: system-level intent interception, privacy-preserving tracking removal (via ClearURLs), local blacklist/whitelist databases, and an explicit user-decision interface backed by optional VirusTotal scanning.

### 2. Technology Stack

- Language: Kotlin

- Architecture: MVVM (Model-View-ViewModel)

- Android OS Integration: Android Intent Filters (ACTION_VIEW, categories: BROWSABLE, DEFAULT)

- Local Storage: Room Persistence Library (SQLite wrapper) for Blacklist, Whitelist, and Statistics.

- Network & API: Retrofit / OkHttp for VirusTotal API v3 integration.

- Data Parsing: Moshi or Gson for parsing ClearURLs JSON rules and VirusTotal responses.

### 3. Development Phases & Task Breakdown

#### Phase 1: Core Interception Engine (Weeks 1-2)

Goal: Successfully capture link clicks system-wide before the browser opens.

- Task 1.1: Configure AndroidManifest.xml to register the app as an intent handler for http and https schemes.

- Task 1.2: Implement the Intent Receiver Activity to extract the target URL from incoming intents.

- Task 1.3: Build the pass-through logic to forward safe intents to the user's preferred browser (preserving intent extras).

#### Phase 2: Local Databases & Sanitization (Weeks 3-4)

Goal: Implement local storage and privacy features.

- Task 2.1: Set up the Room Database with entities for Blacklist, Whitelist, Settings, and Statistics.

- Task 2.2: Pre-bundle the initial Blacklist (e.g., from PhishTank) and import it on first launch.

- Task 2.3: Integrate the ClearURLs JSON dataset. Write a parser to match and strip tracking parameters (utm_source, fbclid, etc.) while preserving functional parameters.

#### Phase 3: Classification & Threat Intelligence (Weeks 5-6)

Goal: Build the decision engine and integrate VirusTotal.

- Task 3.1: Implement the local classification pipeline: Sanitize -> Check Blacklist -> Check Whitelist.

- Task 3.2: Build the VirusTotal API v3 integration. Add secure storage (EncryptedSharedPreferences) for the user's API key.

- Task 3.3: Handle API edge cases (rate limits, timeouts, invalid keys) to ensure graceful degradation.

#### Phase 4: UI/UX & Decision Flows (Weeks 7-8)

Goal: Create clear, actionable interfaces for the user.

- Task 4.1: Build the "Link Intercepted" Dialog for Unknown URLs (showing original vs. sanitized URL, and scan/proceed/cancel buttons).

- Task 4.2: Build the Malicious URL Warning Screen (red theme, block reason, report false positive).

- Task 4.3: Develop the Main Dashboard (statistics, master enable/disable toggle) and Settings Screen (API key input, feature toggles).

#### Phase 5: Refinement & Testing (Week 9)

Goal: Ensure performance constraints and reliability.

- Task 5.1: Performance tuning (target: <20ms for local classification, <10ms for sanitization).

- Task 5.2: Verify privacy compliance (ensure no plaintext URLs are logged to Logcat or external servers).

### 4. Logical Workflow Architecture

[Source App (e.g., WhatsApp, Email)] 
        | (User clicks link)
        v
[Android Intent System (ACTION_VIEW)]
        |
        v
[AegisLink Interception Layer]
        |
        v
[Sanitization Engine (Removes tracking params via ClearURLs)]
        |
        v
[Classification Engine]
        |-- (In Blacklist?) ----> [YES: BLOCK -> Show Warning UI]
        |
        |-- (In Whitelist?) ----> [YES: PROCEED -> Open in Browser]
        |
        v
[UNKNOWN URL]
        |
        v
[Show "Link Intercepted" Decision Interface]
        |-- User selects "Scan with VirusTotal" -> Fetch API results
        |-- User selects "Proceed Anyway" -------> Open in Browser
        |-- User selects "Cancel" ---------------> Abort
        +-- User selects "Add to Whitelist" -----> Save & Proceed

## PART 2: Software Requirements Specification (SRS)

### 1. Introduction & Scope

AegisLink is an Android application designed to protect users from malicious URLs by intercepting, analyzing, and sanitizing links.

Alpha Scope Boundaries:

- Included: System-level URL interception, tracking parameter removal, blacklist/whitelist classification, manual user decision interface, VirusTotal integration.

- Explicitly Excluded (Alpha): URL Normalization, Implicit trust auto-proceed mechanisms, shortlink unshortening, machine learning classification, real-time web content analysis.

### 2. Functional Requirements (FR)

#### 2.1 URL Interception and Intent Handling

- FR-2.1.1: System SHALL register as an intent handler for http/https schemes in AndroidManifest.xml.

- FR-2.1.2: System SHALL extract the target URL from the received Intent object and preserve intent extras for forwarding.

- FR-2.1.3: System SHALL allow the user to configure a preferred target browser application.

#### 2.2 URL Sanitization

- FR-2.2.1: System SHALL apply the bundled ClearURLs rule database to identify and remove tracking parameters.

- FR-2.2.2: System SHALL preserve functional parameters required for page operation.

- FR-2.2.3: System SHALL use the sanitized URL for the classification stage.

#### 2.3 URL Classification

- FR-2.3.1: System SHALL block the URL immediately if a match is found in the local blacklist.

- FR-2.3.2: System SHALL auto-proceed URLs found in the local whitelist.

- FR-2.3.3: System SHALL classify URLs not in either list as UNKNOWN and present a decision interface.

- FR-2.3.4: System SHALL integrate with the VirusTotal API v3 (using a user-provided API key) when a user requests a scan on an UNKNOWN URL.

#### 2.4 User Interface and Decision Presentation

- FR-2.4.1: System SHALL display a clear warning dialog for blocked malicious URLs showing the block reason.

- FR-2.4.2: System SHALL display a unified decision dialog for UNKNOWN URLs offering 'Scan with VirusTotal', 'Proceed Anyway', 'Cancel', and list management options.

- FR-2.4.3: System SHALL display VirusTotal scan results with an engine breakdown (Malicious/Suspicious/Clean counts).

- FR-2.4.4: System SHALL display the original and sanitized URLs side-by-side for transparency.

#### 2.5 Blacklist and Whitelist Management

- FR-2.5.1: System SHALL bundle an initial blacklist database with the application.

- FR-2.5.2: System SHALL store entries in a local SQLite database and allow users to manually add/remove/view entries.

### 3. Non-Functional Requirements (NFR)

#### 3.1 Performance

- Local URL Sanitization must complete in <10ms per URL.

- Local Blacklist Lookup must complete in <15ms per URL.

- Overall local processing target <20ms to prevent user-perceived delay.

- Memory footprint should remain <100MB.

#### 3.2 Security & Privacy

- CRITICAL: System SHALL NOT log URLs in plaintext to device logs.

- CRITICAL: System SHALL NOT transmit statistics or browsing history to external servers.

- HIGH: VirusTotal API keys MUST be stored securely using Android EncryptedSharedPreferences.

### 4. Future Enhancements

- Advanced URL Processing: Canonical normalization (case, trailing slashes, fragment removal).

- Shortlink Unshortening: Detecting bit.ly, tinyurl.com, etc., and resolving them before analysis.

- Implicit Trust: Auto-proceeding URLs that trigger specific safe domain rules in ClearURLs.

## PART 3: Appendix - Codex / AI Code Generation Prompt

You can use the following prompt with AI coding assistants (like Cursor, GitHub Copilot, or ChatGPT) to bootstrap the Android AegisLink project.

System/User Prompt:

"You are an expert Android developer specializing in Kotlin, MVVM architecture, and Android security. I am building 'AegisLink', a system-level Android app that intercepts URLs clicked by the user, sanitizes them, and checks them against a local blacklist before opening the browser.

Please generate the foundational Kotlin code for the following components:

- AndroidManifest.xml Configuration: Write the specific <intent-filter> required for an Activity to intercept all global http and https ACTION_VIEW intents across the OS.

- Interception Activity (InterceptActivity.kt): Create a transparent Activity that receives the URL intent, extracts the URI string, and passes it to a ViewModel for processing.

- Room Database Setup (AegisDatabase.kt, BlacklistDao.kt, BlacklistEntity.kt): Write the Room components to store and query malicious domains quickly. Include a function to check if a specific domain exists in the blacklist.

- URL Sanitizer Helper (UrlSanitizer.kt): Write a Kotlin utility class that takes a URL string, parses it using android.net.Uri, and removes common tracking parameters (e.g., utm_source, utm_medium, fbclid, gclid) while preserving the rest of the URL structure.

- Intent Forwarding (BrowserForwarder.kt): Write a helper function that takes the sanitized URL and creates an explicit Intent to open it in the user's default web browser, properly closing the InterceptActivity.

Ensure the code follows modern Android Jetpack best practices and handles malformed URLs gracefully without crashing."